# Defect Log

| Defect ID | Title | Description | Module | Severity | Status | Date Reported | Date Fixed | Assigned To | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEF-001 | Missing Image Upload on Authentication Pages | Sign up and login pages lack proper image assets and branding logos | UI/Frontend | High | FIXED | 2026-05-15 | 2026-05-20 | Frontend Team | Screenshots show missing image placeholders |
| DEF-002 | Car Listing Confirmation Missing | After seller submits a car listing the system doesn’t display confirmation message that request is awaiting admin approval | Car Management | High | FIXED | 2026-05-16 | 2026-05-22 | Backend Team | Test case showed no success message returned |
| DEF-003 | Seller Review Feature Not Implemented | Buyers unable to rate and review sellers after completed purchases | Review System | Medium | FIXED | 2026-05-18 | 2026-05-28 | Full Stack Team | Feature spec defined but endpoints not deployed |
| DEF-004 | Receipt Generator Missing for Admin | Admin dashboard lacks ability to generate and download purchase receipts for completed orders | Admin Module | High | FIXED | 2026-05-19 | 2026-05-27 | Backend Team | API endpoint returns 404 error |
| DEF-005 | Admin Dashboard Analytics Graphs Not Rendering | Dashboard shows statistics but trend graphs and charts fail to display data visualization | Analytics | Medium | FIXED | 2026-05-21 | 2026-05-31 | Frontend Team | Graph component throws null pointer exception |
| DEF-006 | Admin Cannot Modify User Profile Details | User management endpoint missing for admins to edit user names email and phone numbers | User Management | High | FIXED | 2026-05-20 | 2026-05-26 | Backend Team | PATCH endpoint undefined in controller |
| DEF-007 | Insufficient Password Validation Rules | System accepts passwords shorter than required minimum length causing security vulnerability | Security | Critical | FIXED | 2026-05-14 | 2026-05-17 | Backend Team | Able to register with 5 character password |
| DEF-008 | Wishlist Persistence Issue | User wishlists not saving properly when browser session ends causing data loss | Data Storage | Medium | FIXED | 2026-05-22 | 2026-06-02 | Backend Team | Redis cache not configured correctly |
| DEF-009 | Payment Gateway Integration Incomplete | Purchase flow fails to properly handle payment responses from simulated gateway | Payment System | High | FIXED | 2026-05-23 | 2026-06-01 | Full Stack Team | Payment status not updating in database |
| DEF-010 | Recent Views Feature Not Tracking | Vehicle view history not being recorded in user session for recent views feature | Browse Module | Low | FIXED | 2026-05-25 | 2026-06-03 | Backend Team | RecentView entity not persisting to database |
| DEF-011 | Car Comparison Missing Condition Fields | Compare endpoint returns basic car details but omits fuel type transmission and owner history | Feature | Medium | FIXED | 2026-05-24 | 2026-06-04 | Backend Team | API response schema incomplete |
| DEF-012 | Support Ticket Chat Not Bidirectional | Admin and user unable to exchange multiple messages within single support ticket thread | Support System | High | FIXED | 2026-05-26 | 2026-06-05 | Backend Team | Message list endpoint returns only initial message |
| DEF-013 | Session Token Expiration Not Enforced | User sessions remain active beyond 120 minute timeout period creating security risk | Security | Critical | FIXED | 2026-05-17 | 2026-05-21 | Backend Team | Token validation logic missing from interceptor |
| DEF-014 | Car Availability Status Not Updating After Purchase | Purchased cars remain marked as available in catalog allowing duplicate purchase attempts | Business Logic | Critical | FIXED | 2026-05-27 | 2026-06-06 | Backend Team | Car available flag not updated in transaction |
| DEF-015 | Fraud Alert Not Triggering for High Purchase Volume | System fails to flag accounts with excessive purchase history as potential fraud risk | Fraud Detection | Medium | FIXED | 2026-05-28 | 2026-06-07 | Backend Team | Alert threshold logic not implemented in purchase service |